2/5/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + I went over files in the unity project to better understand how it works.
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?
  + Not having VR equipment available to test the project.

2/6/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + We met with Shanin to get a better understanding of what she wants from this project.
* What is planned to be done until the next scrum meeting?
  + Set up a meeting to get into iCave
* What are the hurdles?
  + Not having VR equipment available to test the project.

2/7/18

Attendees: Jerry, Roger

Start time: 12:30

End time: 12:40

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Setting up a meeting to get access to icave
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?
  + Not having VR equipment available to test the project.

2/8/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?

The director of the icave, steven luis wont answer my emails for a meeting

2/9/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?

The director of the icave, steven luis wont answer my emails for a meeting

2/12/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?

The director of the icave has answered our emails and has scheduled our meeting for wednesday, until then there is not much we can do.

Roger:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave.
* What is planned to be done until the next scrum meeting?
  + Review the documentation of the project.
* What are the hurdles?
  + Looking for VR glasses.

2/13/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave
* What is planned to be done until the next scrum meeting?
  + Continue learning the structure of the project.
* What are the hurdles?

The director of the icave has answered our emails and has scheduled our meeting for wednesday, until then there is not much we can do.

Roger:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Reading the technical documentation.
* What is planned to be done until the next scrum meeting?
  + Review the documentation of the project.
* What are the hurdles?
  + None

2/14/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave
* What is planned to be done until the next scrum meeting?
  + Start working on the models used in the project
* What are the hurdles?

Getting the list of wanted features for the project

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Reading the technical documentation, looked at some unity code.
* What is planned to be done until the next scrum meeting?
  + Review the documentation of the project.
* What are the hurdles?
  + None

2/15/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + We got into the icave and started finding out what parts of the project needs to be optimized
* What is planned to be done until the next scrum meeting?
  + Start working on the models used in the project
* What are the hurdles?

Getting the list of wanted features for the project

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Met with Haczar in the iCave. Looked at the model in details.
* What is planned to be done until the next scrum meeting?
  + Download proper Unity version, load models.
* What are the hurdles?
  + Finding the correct VR glasses

2/16/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on the models to optimize them
* What is planned to be done until the next scrum meeting?
  + Working on the models used in the project
* What are the hurdles?

Getting the list of wanted features for the project

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + The Unity environment has was prepared.
* What is planned to be done until the next scrum meeting?
  + Review the documentation of the project. Look for original CAD model.
* What are the hurdles?
  + Meeting with Shahin

2/19/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Optimizing the window model and sipa model
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Looked at old user stories and diagrams.
* What is planned to be done until the next scrum meeting?
  + Meet with Shahin.
* What are the hurdles?
  + Deciding whether to go desktop or mobile

2/20/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Optimizing the window model and sipa model
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Trying to set up the meeting to get into icave.
* What is planned to be done until the next scrum meeting?
  + Work on project model.
* What are the hurdles?
  + Waiting for workstation to be prepared in iCave.

2/21/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finding lost animations in the project
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Found lost animations on project file.
* What is planned to be done until the next scrum meeting?
  + Work on missing features.
* What are the hurdles?
  + None.

2/22/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Adding a stand in player for testing without vr
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Looked at 3D modeling videos.
* What is planned to be done until the next scrum meeting?
  + Look at soil animations.
* What are the hurdles?
  + None.

2/23/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on windows
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Worked on soil model.
* What is planned to be done until the next scrum meeting?
  + Work on soil model.
* What are the hurdles?
  + Work on soil model.

2/26/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on soil model
* What is planned to be done until the next scrum meeting?
  + Work on soil model
* What are the hurdles?
  + Model not rendering properly

2/27/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 2.5
* What was done since the last scrum meeting?
  + Work on sipa model
* What is planned to be done until the next scrum meeting?
  + Soil modeling
* What are the hurdles?
  + None.

2/28/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on project missing features
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on soil model
* What is planned to be done until the next scrum meeting?
  + Look for testing suite on unity
* What are the hurdles?
  + None.

3/1/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on window placement
* What is planned to be done until the next scrum meeting?
  + So many windows
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learn testing tool for unity
* What is planned to be done until the next scrum meeting?
  + Learn testing tool for unity
* What are the hurdles?
  + None.

3/2/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on window placement
* What is planned to be done until the next scrum meeting?
  + So many windows
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Learn testing tool for unity
* What is planned to be done until the next scrum meeting?
  + Learn testing tool for unity
* What are the hurdles?
  + None.

3/5/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on window placement
* What is planned to be done until the next scrum meeting?
  + Working on sipa model
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Practice testing implementation
* What is planned to be done until the next scrum meeting?
  + Practice testing implementation
* What are the hurdles?
  + Not running correctly.

3/6/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on sipa model
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Looked at testing tutorials
* What is planned to be done until the next scrum meeting?
  + Get a sample test up and running
* What are the hurdles?
  + None.

3/7/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on sipa model
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 2.5
* What was done since the last scrum meeting?
  + Read testing material and tutorials
* What is planned to be done until the next scrum meeting?
  + Run sample test.
* What are the hurdles?
  + Configuration issues

3/8/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Looked at videos of testing and testing techniques
* What is planned to be done until the next scrum meeting?
  + Look at testing techniques.
* What are the hurdles?
  + None.

3/9/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa model
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Learned testing technique needed for unity.
* What is planned to be done until the next scrum meeting?
  + Implement the testing technique
* What are the hurdles?
  + None.

3/19/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Character control
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on SIPA model
* What is planned to be done until the next scrum meeting?
  + Work on SIPA model
* What are the hurdles?
  + None.

3/20/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa character control.
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on SIPA model
* What is planned to be done until the next scrum meeting?
  + Work on SIPA model
* What are the hurdles?
  + None.

3/21/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa character control.
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on SIPA model
* What is planned to be done until the next scrum meeting?
  + Work on SIPA model
* What are the hurdles?
  + None.

3/22/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa character control.
* What is planned to be done until the next scrum meeting?
  + Working on sipa character control.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Read about wind animations
* What is planned to be done until the next scrum meeting?
  + Wind animation
* What are the hurdles?
  + None.

3/23/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on sipa character control.
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on wind animation.
* What is planned to be done until the next scrum meeting?
  + Work on wind animation
* What are the hurdles?

None.

3/26/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Wind animation.
* What is planned to be done until the next scrum meeting?
  + Wind animation
* What are the hurdles?
  + None.

3/27/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Wind animation.
* What is planned to be done until the next scrum meeting?
  + Wind animation
* What are the hurdles?
  + None.

3/28/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?
  + None

3/29/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on wall experience buttons
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Wind animation
* What is planned to be done until the next scrum meeting?
  + Calibrate wind animations
* What are the hurdles?
  + None

3/30/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on wall experience buttons
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Wind
* What is planned to be done until the next scrum meeting?
  + Wind
* What are the hurdles?
  + None

4/2/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on water pump animation.
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Finish up wind animation.
* What is planned to be done until the next scrum meeting?
  + Begin designing new object selection pointers.
* What are the hurdles?
  + None.

4/3/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Working on water pump animation.
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Created 3 concept pointer models.
* What is planned to be done until the next scrum meeting?
  + Create 2 more concept pointer models.
* What are the hurdles?
  + None.

4/4/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 1
* What was done since the last scrum meeting?
  + Working on water pump animation.
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Two new concept pointer models were created.
* What is planned to be done until the next scrum meeting?
  + Load and test all new pointer models.
* What are the hurdles?
  + None.

4/5/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Working on water pump animation.
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Loaded and tested 3 pointers.
* What is planned to be done until the next scrum meeting?
  + Test last 2 object pointer models.
* What are the hurdles?
  + None.

4/6/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on water pump animation.
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Tested last 2 object pointer models.
* What is planned to be done until the next scrum meeting?
  + Decide and finalize final object selection pointer.
* What are the hurdles?
  + None.

4/9/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on anti-anialsing
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Final object selection pointer has been chosen.
* What is planned to be done until the next scrum meeting?
  + Calibrate new pointer model to select correct objects.
* What are the hurdles?
  + None.

4/10/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on anti-anialsing
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + New object pointer is calibrated and selecting correctly.
* What is planned to be done until the next scrum meeting?
  + Modify object pointer textures to match theme.
* What are the hurdles?
  + None.

4/11/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on anti-anialsing
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + New object pointer model textures have been assigned.
* What is planned to be done until the next scrum meeting?
  + Document the changes to the pointer model.
* What are the hurdles?
  + None.

4/12/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on anti-anialsing
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Documentation has been updated for the new object pointer model.
* What is planned to be done until the next scrum meeting?
  + Increase wind animation quality.
* What are the hurdles?
  + None.

4/13/18

Attendees: Jerry, Roger

Start time: 11:45

End time: 11:55

Jerry:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Working on anti-anialsing
* What is planned to be done until the next scrum meeting?
  + Working on sipa animations.
* What are the hurdles?

Getting wanted text for animations

Roger:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Wind animations runs smoother.
* What is planned to be done until the next scrum meeting?
  + Document the changes to the wind animation.
* What are the hurdles?
  + None.