**Sprint Planning Meeting Minutes:**

Attendees: Jerry, Roger

Start time: 12:00

End time: 3:00

After discussion, the velocity of the team were estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* [learning\_with\_virtual\_augmente/#323] Add water collection animation
* [learning\_with\_virtual\_augmente/#314] Fix lighting inside SIPA building
* [learning\_with\_virtual\_augmente/#316] Correct the pivot point of the camera
* [learning\_with\_virtual\_augmente/#320] Fix soil experience
* [learning\_with\_virtual\_augmente/#319] Fix wall experience
* [learning\_with\_virtual\_augmente/#325] Add wind animation
* [learning\_with\_virtual\_augmente/#318] Edit Light Experience button

The team members indicated their willingness to work on the following user stories.

* Jerry
* [learning\_with\_virtual\_augmente/#316] Correct the pivot point of the camera
* [learning\_with\_virtual\_augmente/#320] Fix soil experience
* Roger
* [learning\_with\_virtual\_augmente/#323] Add water collection animation
* [learning\_with\_virtual\_augmente/#314] Fix lighting inside SIPA building