**Sprint Planning Meeting Minutes:**

Attendees: Jerry, Roger

Start time: 12:00

End time: 3:00

After discussion, the velocity of the team were estimated to be 8.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* [learning\_with\_virtual\_augmente/#323] Add water collection animation
* [learning\_with\_virtual\_augmente/#314] Fix lighting inside SIPA building
* [learning\_with\_virtual\_augmente/#320] Fix soil experience
* [learning\_with\_virtual\_augmente/#319] Fix wall experience
* [learning\_with\_virtual\_augmente/#325] Add wind animation

The team members indicated their willingness to work on the following user stories.

* Jerry
* [learning\_with\_virtual\_augmente/#323] Add water collection animation
* [learning\_with\_virtual\_augmente/#319] Fix wall experience
* Roger
* [learning\_with\_virtual\_augmente/#320] Fix soil experience