**Sprint Retrospective Meeting Minutes**

Attendees: Jerry, Roger

Start time: 2:45

End time: 4:15

What went wrong?

* Did we do a good job estimating our team's velocity?
  + We had initially estimated a velocity of 10, we overestimated the velocity by about 50%
* Did we do a good job estimating the points (time required) for each user story?
  + We estimated the points decently but underestimated the learning curve for the issues being tackled.
* Did each team member work as scheduled?
  + Yes

What went right?

* Communication between the teammates.

How to address the issues in the next sprint?

* How to improve the process?
  + We will schedule the meetings with the product owner a few days in advance to get the information we need early on. Also we must take into account learning material to get velocities better.
* How to improve the product?
  + Making the models more efficient at running in vr to remove slowdown.